⚙️

ADDENDUM

Technical Architecture,

Stack & Implementation Roadmap

Supplementary to the ShambaAI System Requirements Document

Version 1.0

July 3, 2026

Prepared for Engineering & Investor Review

Table of Contents

Right-click the table above and choose "Update Field" in Microsoft Word to populate page numbers.

This addendum defines the target technology stack, infrastructure architecture, and implementation timeline for ShambaAI. It should be read alongside the SRD and the Business Model & Go-to-Market Addendum.

# 1  Stack Decisions & Rationale

Two foundational decisions anchor this stack: Flutter for mobile (confirmed), and Python/FastAPI for the backend, chosen specifically because the AI Engine Layer (vision inference, LLM orchestration, model retraining) is Python-native, and keeping the API layer in the same language avoids a translation boundary between application logic and ML logic.

Assumption:  No cloud provider was specified, so this document recommends AWS as the primary infrastructure provider, paired with Firebase for mobile-specific services. Rationale is detailed in Section 3.1. This is a recommendation, not a locked decision — the architecture is portable to GCP or Azure with moderate rework if a partner, credit program, or data-residency requirement dictates otherwise.

# 2  Technology Stack by Layer

## 2.1  Mobile App (Client Layer)

| Concern | Technology |
| --- | --- |
| Framework | Flutter (Dart) — single codebase for Android + iOS |
| State management | Riverpod (testable, compile-safe, scales better than Provider for this app's size) |
| Local storage / offline cache | Hive or Drift (SQLite) for farm profiles, queued images, cached advisory content |
| Connectivity handling | connectivity_plus + custom store-and-forward sync queue |
| On-device ML inference | tflite_flutter (TensorFlow Lite) for the lightweight disease/pest classifier |
| Camera / image capture | camera + image_picker with client-side compression before upload |
| Push notifications | Firebase Cloud Messaging (FCM) |
| Authentication | Firebase Auth — phone number + OTP (matches low email-literacy context) |
| Localization | flutter_localizations + intl, ARB-based translation files per supported language |
| Crash / error monitoring | Firebase Crashlytics |
| Analytics | Firebase Analytics (funnel/retention) feeding into product KPIs |

## 2.2  Backend / API Layer

| Concern | Technology |
| --- | --- |
| Framework | FastAPI (Python 3.12), served via Uvicorn behind Gunicorn workers |
| Data validation | Pydantic v2 models shared across request/response schemas |
| ORM / database access | SQLAlchemy 2.0 (async) + Alembic for migrations |
| Background jobs / queues | Celery + Redis — for image processing, notification dispatch, model retraining triggers |
| API style | REST (OpenAPI auto-generated by FastAPI); GraphQL considered post-Phase 1 for dashboard flexibility |
| Auth verification | Firebase Admin SDK validates client JWTs server-side; internal service-to-service auth via signed tokens |
| Rate limiting / API gateway | AWS API Gateway or Kong, in front of the FastAPI service |

## 2.3  AI / ML Engine Layer

| Concern | Technology |
| --- | --- |
| Vision model (training) | PyTorch, EfficientNet/MobileNetV3 backbone (mobile-deployable), transfer-learned from public datasets then fine-tuned on local data |
| Vision model (cloud inference) | TorchServe or AWS SageMaker real-time endpoint for high-confidence / high-load cases |
| Vision model (on-device inference) | Same architecture exported to TensorFlow Lite / ONNX, quantized for mobile |
| Advisory chat / reasoning (LLM) | Anthropic Claude API (Claude Sonnet for general chat; smaller/cheaper tier for simple FAQ-style queries per the tiering strategy in the GTM addendum) |
| Retrieval-augmented generation | Agriculture knowledge base embedded and retrieved to ground LLM responses in verified local agronomy content |
| Vector database | pgvector extension on the primary Postgres instance (avoids a separate DB to operate at pilot scale); migrate to a dedicated vector store (e.g. Pinecone) only if scale demands it |
| Experiment tracking / model registry | MLflow |
| Data labeling | Label Studio, used by contracted agronomists / extension officers |
| Active-learning loop | Low-confidence predictions flagged in Postgres, routed to a review queue, verified labels re-enter the training set |

## 2.4  Data Layer

| Concern | Technology |
| --- | --- |
| Primary database | PostgreSQL (Amazon RDS) — with PostGIS for farm geolocation, pgvector for embeddings |
| Caching | Redis (Amazon ElastiCache) — session cache, Celery broker, hot-path advisory caching |
| Object storage | Amazon S3 — crop images, model artifacts, exported reports |
| Weather data | Tomorrow.io or OpenWeatherMap API, supplemented by local meteorological agency feeds where available |
| Market price data | Partner-fed data from cooperatives/agro-dealers initially; commodity exchange APIs as they become available per region |
| Analytics / institutional reporting (Phase 2+) | Amazon Redshift or BigQuery, fed by a nightly ETL from Postgres + S3 |

## 2.5  Communication Channels (Offline-First)

| Concern | Technology |
| --- | --- |
| SMS / USSD gateway | Africa's Talking (strong regional coverage and USSD support) or Twilio as an alternate |
| Push notifications | Firebase Cloud Messaging |
| Store-and-forward sync | Custom sync service in the FastAPI backend reconciling queued mobile actions on reconnect |

## 2.6  Infrastructure & DevOps

| Concern | Technology |
| --- | --- |
| Cloud provider | AWS — af-south-1 (Cape Town) as primary region for latency and data residency |
| Compute (backend) | ECS Fargate (containers) initially; migrate to EKS (Kubernetes) only if operational complexity is justified by scale |
| ML inference compute | SageMaker endpoints, autoscaled; GPU only provisioned for training jobs, not always-on |
| Infrastructure as code | Terraform |
| CI/CD — backend | GitHub Actions → Docker build → Amazon ECR → ECS deploy |
| CI/CD — mobile | Codemagic or GitHub Actions + Fastlane → App Store / Play Store |
| Container registry | Amazon ECR |
| Secrets management | AWS Secrets Manager |
| CDN | Amazon CloudFront — static assets, on-device model updates |
| Monitoring / observability | CloudWatch (infra) + Sentry (app + backend errors) + Grafana/Prometheus (custom metrics) |
| Logging | OpenSearch (Amazon OpenSearch Service) or CloudWatch Logs |

## 2.7  Security & Compliance

- TLS everywhere (client ↔ API, API ↔ services); encryption at rest for RDS and S3

- Role-based access control: farmer, extension officer, cooperative admin, institutional/NGO viewer

- Firebase Auth (phone OTP) issuing short-lived JWTs, verified server-side on every request

- AWS WAF in front of the API Gateway for basic attack surface protection

- Data protection compliance reviewed per target country (e.g. Kenya's Data Protection Act, Tanzania's Personal Data Protection Act) before pilot launch

# 3  Target Infrastructure Rationale

## 3.1  Why AWS + Firebase (Hybrid)

- Regional presence: AWS operates an Africa region (af-south-1, Cape Town), which matters for latency and for any future data-residency requirements tied to NGO/government contracts.

- ML maturity: SageMaker, together with a self-managed TorchServe option, gives flexibility to start cheap (containerized inference) and scale to managed infrastructure without a platform migration.

- Mobile-first services via Firebase: Firebase's Auth, Cloud Messaging, Crashlytics, and Analytics are first-class in Flutter and remove significant backend build work for concerns that are genuinely mobile-native, regardless of which cloud runs the core API.

- Startup credit programs: AWS Activate credits are commonly available to early-stage startups and can meaningfully offset infrastructure cost during the pilot phase — worth pursuing alongside NGO/grant funding discussed in the Business Model addendum.

Why this matters:  This is a recommendation based on typical constraints for an early-stage agtech pilot in Africa, not a requirement. If a specific NGO, government, or investor partner has an existing cloud commitment (common with development-funder relationships), the architecture should adapt to it — the layers above are cloud-agnostic in design even though specific services are named.

## 3.2  Environment Strategy

| Environment | Purpose |
| --- | --- |
| Development | Local Docker Compose stack (Postgres, Redis, FastAPI) + Flutter emulator/simulator |
| Staging | Mirrors production at reduced scale; used for pilot-partner demos and QA before each release |
| Production (Pilot) | Single-region AWS deployment sized for the 200–1,000 farmer pilot cohort |
| Production (Scale) | Multi-AZ, autoscaled — activated only once Phase 1 regional-scale milestone gates (per the GTM addendum) are met |

# 4  Implementation Timeline

The timeline below targets a Phase 0 pilot launch (per the Go-to-Market addendum) and assumes a small core team (see Team & Execution Plan) working in parallel tracks rather than in strict sequence. Durations are indicative and should be re-baselined once the team and pilot region are confirmed.

## 4.1  Roadmap to Pilot Launch (~24 Weeks)

| Weeks | Milestone | Key Deliverables |
| --- | --- | --- |
| 1 – 4 | Foundation | Architecture finalized, AWS/Firebase environments provisioned, repo + CI/CD scaffolding, pilot region & crop confirmed, data-partner agreements initiated |
| 3 – 10 | Core Platform | Auth, farm profile & crop tracking, FastAPI backend skeleton, Flutter app shell + navigation, weather module integration |
| 7 – 16 | AI Crop Intelligence v1 | Baseline vision model trained on public datasets, local data collection underway, image upload + diagnosis flow, on-device model export, active-learning review queue |
| 12 – 18 | Advisory & Market Modules | LLM advisory chat with RAG knowledge base, market price tracking, notifications system |
| 16 – 20 | Offline-First & Channels | Store-and-forward sync, SMS/USSD channel via Africa's Talking, multilingual UI for the pilot language |
| 18 – 22 | Trust & Review Tooling | Extension-officer review dashboard, confidence-threshold routing, in-app disclaimers, escalation pathway |
| 20 – 23 | Hardening | Security review, load testing at pilot scale, QA pass, App Store / Play Store submission |
| 24 | Phase 0 Pilot Launch | 200–1,000 farmer cohort onboarded in the target region |

## 4.2  Post-Launch (Months 6 – 12)

- Continuous active-learning retraining as pilot data accumulates

- Weekly monitoring against the KPIs defined in the Business Model addendum (diagnostic accuracy, retention, DAU/MAU, NPS)

- Mid-pilot iteration checkpoint (~month 3 of pilot) to adjust UX, model thresholds, and channel mix based on real usage

- Milestone-gate review at end of growing season to decide Phase 1 (regional scale) go/no-go

Planning Assumption:  This timeline assumes the core team outlined in the Business Model addendum (ML engineer, backend/mobile engineers, agronomist, partnerships lead, field ops coordinator) is in place by Week 1. A smaller team will extend these durations roughly linearly — plan accordingly during hiring/partner negotiations.

# Closing Note

This stack is deliberately conservative where the risk is highest — data acquisition and offline reliability — and deliberately lean where speed matters — using managed services (Firebase, SageMaker, RDS) instead of building undifferentiated infrastructure. The goal is to reach a working, trustworthy pilot in one growing season, not to over-engineer for a scale the platform hasn't earned yet.